## Slide 1
03 28
Software Project Management Plan
第12组PPT

## Slide 2
行业PPT模板http://www.1ppt.com/hangye/
01
Introduction
02
Management Process
03
Technical Process
04
Development Schedule
Contents

## Slide 3
01
Introduction

## Slide 4
This project is to develop a simple cinema ticketing system. With the continuous improvement of people's living standards, people's lifestyle is no longer limited to the improvement of ordinary materials such as clothing, food, shelter and transportation, but also pursues a qualitative mutation in spirit. In response to this demand of the public, many movie ticketing applets have been born. The management and service mechanism of the cinema market requires intelligence step by step. For the cinema management department, booking is the most basic business of all businesses. On the surface, it is only a simple part of the cinema business, but it involves many aspects such as management and customer service, and online ticket purchase provides users with a convenient and fast way to purchase tickets.
1.1 Overview
An overview of the theater ticketing system:

## Slide 5
Submit documents
01
project management plan, plan report PPT, test report
Source program check
02
Check the operation of each module, check the operation of the entire system, and submit the program source file and executable system after the check is completed. Program checks are scheduled to take place during start-up time.
1.2 Project delivery products

## Slide 6
Members | Roles | Responsibilities
Wang Wenjing | Front-end development engineer, Test engineer | Mainly responsible for product page and user experience design, product testing.
Pan Jiaqi | Product manager, Back-end development engineer | Responsible for researching market demand, ensuring product functions and features, responsible for back-end development and database management.
Chen Minghui | Project Manager, Operation and maintenance Engineer | Responsible for the planning, organization, implementation and control of the project, as well as the deployment and maintenance of the product.
1.3 Project organization

## Slide 7
02
Management Process

## Slide 8
Goal 1:
Goal 2:
Goal 3:
Goal 4:
Complete the basic functions of the project on time and in quantity, and release products and documents on time
Follow the standardized project operation standards, rigorous and complete documentation, sufficient code comments, and facilitate subsequent maintenance
Pay attention to team building, reasonable division of labor, tacit cooperation among team members, and harmonious atmosphere. Weekly seminars are positive. Actively collaborate during development.
The product runs stably, the interface is friendly, the user is easy to operate, try to see the problem from the user's point of view, and propose a solution to the problem.
Basic management principle:
Each team member is both an active advisor, a responsible collaborator, and a decision-maker.
Decisions should be made jointly by all on the basis of full discussion and must be implemented in a timely and effective manner once they are made. No further objections are prohibited.
2.1 Management goals and priorities

## Slide 9
Lack of adequate art support
Skilled development technology is not enough
The course is tight and the construction period is postponed
we decided to make a one-week study plan in advance, and systematically learn about the development tools and development environment.
If an extension is necessary, the group leader should explain it to the teacher in time and apply for an extension.
Due to the lack of art technology, the interface is not friendly, so we will study UI design in depth and actively seek foreign help.
2.2 Risk management

## Slide 10
2.3 Personnel plan
1.Project Manager
2.Product Manager
3. Front-end development Engineer
6. Back-end development Engineer
5.Test Engineer
4.Operations Engineer

## Slide 11
01
03
02
06
04
05
Responsible for investigating market demand, determining product functions and features, writing requirements documents and product plans, supervising the progress in the product development process, and ensuring that product development meets market demand and user needs.
Product Manager:Pan Jiaqi
Responsible for the planning, organization, implementation and control of the project, coordinate the work among the project team members, manage the progress and quality of the project, and ensure that the project is completed on time and according to quality.
Project Manager：Chen Minghui
2.3 Personnel plan

## Slide 12
01
03
02
06
04
05
Responsible for the design of product interface and user experience, familiar with Node.js module design, including visual design and interaction design, etc., to ensure that the product interface and user experience meet user needs and design standards.
Front-end development engineer：Wang Wenjing
Responsible for product deployment, maintenance, monitoring and optimization to ensure stable operation and high availability of products.
Operations Engineer：Chen Minghui
2.3 Personnel plan

## Slide 13
01
03
02
06
04
05
Responsible for testing products, finding and reporting defects and problems in products, ensuring the quality and reliability of products.
Test Engineer：Wang Wenjing
According to product requirements and design, responsible for software or hardware development, testing, deployment and maintenance, including back-end development, database management and other work.
Back-end development engineer：Pan Jiaqi
2.3 Personnel plan

## Slide 14
Learn how to use the Node.js module system, including how to import and export modules, and how to create your own modules.
Node.js module
To adopt the asynchronous programming model, it is necessary to master asynchronous programming technologies such as callback functions, event-driven programming, Promises, and async/await.
Asynchronous programming
Learn how to create HTTP servers and routes using Node.js, and how to handle HTTP requests and responses.
HTTP services and routing
2.4 Study Plan

## Slide 15
Learn how to use Node.js connect and learn SQL statements and how to manipulate databases such as MySQL.
Databases
Learn the HTML+CSS markup language and basic syntax such as tags, elements, and attributes. Learn HTML structures and the Document Object Model (DOM).
HTML＋CSS
2.4 Study Plan

## Slide 16
03
Technical Process

## Slide 17
Programming Language：JavaScript；
Team organizational structure: main programmer organizational structure;
Database management：SQLyog；
Database：MySQL；
Design methodology：object-oriented；
Integrated development environment: WeChat developer tools;
Adopt unified JavaScript standard file naming methods, code layout, comments and other coding specifications;
3.1 Develop tools, methods and techniques

## Slide 18
04
Development Schedule

## Slide 19
01
02
03
04
05
06
Development phase
Date：2023.03.31-2023.04.20
This stage is the most important stage, creating training and test data, building mini programs, predicting reactions, front-end and back-end design, code debugging, and finally being able to submit a demo.
Preparation phase
Date：2023.03.10-2023.03.30
formulating the plan and task book, knowledge reserve, setting up the development environment, and collecting and processing data.
Assessment phase
Date：2023.04.21-2023.05.11
This stage is the risk assessment, software testing and modification phase to ensure that the project can be perfectly realized.
Development schedule

## Slide 20
01
02
03
04
05
06
Optimization phase
Date：2023.05.12-2023.06.01
Optimize projects, optimize artwork, and improve user experience.
Acceptance phase
Date：2023.06.01-2023.06.07
The software is delivered, and the whole system can run successfully and stably.
Development schedule

## Slide 21
03 28
Thanks for watching
第12组PPT